PATENT DRAFTING MASTER CONTROL

Recognition-Gated Population-Control Platform - v0.4 - 2026-09-03

1. Current canonical patent state

• Specification v0.3: 280 numbered specification paragraphs, 135 exemplary claims, abstract, FIGS. 1-12 descriptions, and stable reference numerals integrated.

• Figures v0.1: twelve patent-style line drawings in separate PNG sheets and a 12-page PDF drawing set.

• Claim universe v0.4: 135 working claims across 14 independent families; no claim-count ceiling.

• Tracker: Figure Numerals sheet now contains 101 stable reference-numeral entries; patent tasks and §112(a) risk state updated.

• Conversion objective remains unchanged: disclose comprehensively now and prune/consolidate around month 10 after filing rather than add missing technical matter.

2. Figure architecture

• FIG. 1 / 100-series - overall sensing, processing, registry, authorization, controller, delivery, operator and audit architecture.

• FIG. 2 / 200-series - audio/video recognition pipeline.

• FIG. 3 / 300-series - pretraining, local training/adaptation, validation and rollback.

• FIG. 4 / 400-series - persistent identity and population-registry data structure.

• FIG. 5 / 500-series - candidate/active/inactive/removed/unknown registry state machine.

• FIG. 6 / 600-series - population discovery and representation-ready assessment.

• FIG. 7 / 700-series - all-active-members-present / population-presence evaluation.

• FIG. 8 / 800-series - authorization gates, safety vetoes, arm/execute/disarm.

• FIG. 9 / 900-series - monitored population-control trough/feed station.

• FIG. 10 / 1000-series - common treatment interface and treatment classes.

• FIG. 11 / 1100-series - event logging, configuration/version and post-event updates.

• FIG. 12 / 1200-series - broader target-animal adaptation.

3. §112(a) status by critical branch

• Population completeness - materially strengthened. v0.3 provides candidate/active/unknown states, discovery stabilization, recency, revalidation and a non-limiting N_active/N_present formalization. Inventor confirmation of the chosen operational algorithm remains required.

• Reproductive control - strengthened with concrete public technical classes including GnRH/GonaCon, PZP and diazacon, and separate injectable versus compatible oral-delivery architecture. Inventor confirmation of actually contemplated agents/routes remains required.

• General/predetermined toxicants - supported by warfarin/KAPUT and sodium-nitrite examples, with selective access/timing architecture.

• Species-selective toxicant - still open. Sodium nitrite is treated as differential susceptibility rather than proof of exclusive species specificity. A concrete inventor-conceived species or adequate identifying characteristics are still needed for strong broad reliance.

• Genetic modification - still blocking for broad reliance. Public genetic-biocontrol classes are described only as background/representative context; no AI-generated molecular target, sequence, vector or protocol is treated as inventor conception.

• Broader target-animal genus - strengthened with terrestrial-mammal, bird, reptile/amphibian, aquatic-vertebrate and arthropod representative implementations tied to common core 1210. Inventor/counsel confirmation and enablement assessment remain required.

4. Next patent work order

• Visual QA of specification v0.3 and FIGS. 1-12 is complete. Next perform the figure-to-spec numeral and claim-to-spec support audits, followed by inventor-confirmation gap closure.

• Perform figure-to-spec reference-numeral audit and claim-to-spec support audit for all 14 independent families.

• Resolve inventor-confirmation questions for local identity/completeness, species-selective toxicant, reproductive-control routes, genetic modification and broader target-animal embodiments.

• Run formal element-by-element prior-art claim charts and USPTO Patent Public Search / Google Patents / professional search.

• Revise claims/specification from those findings while preserving supported fallback ladders.

• Assemble counsel-review filing package including drawings, specification, claims/support probes, source/risk record and inventorship/disclosure records.

5. Resume protocol

• When Robert sends 'Resume', continue from the highest-priority pending patent task without re-asking settled questions.

• At each declared checkpoint rebuild a fossil-free canonical archive containing only latest current versions, figures/source materials, manifest and SHA-256 hashes.

• After patent completion, proceed to business model, government grant/procurement, partnership, regulatory and commercialization documents using the patent architecture as the technical foundation.